**PROJECT PROPOSAL**

Republic of the Philippines

**POLYTECHNIC UNIVERSITY OF THE PHILIPPINES**

**Office of the Vice President for Academic Affairs**

**College of Computer and Information Sciences**



|  |  |  |
| --- | --- | --- |
| Project Title: | FounLearn | |
| Group Members: | Project Leader: | Inocencio, Jillmarie G. |
|  | Application Engineer: | Del Rosario, Abigale P.  Ebrada, Jonalyn Fe D. |
| Database Engineer: | Carreon, Jerevon |
| Technical Documenter: | Ganila, Joshua J. |

|  |  |
| --- | --- |
| Project Concept | |
| Overview: | It is a learning site for students and teachers under a foundation's educational program. Students can read or access modules uploaded by their teachers. They can also take their quizzes/exams, upload some of their requirements and see their teacher’s comments about their works and performance. Aside from the said things that teachers can do using this app, they can also record and monitor their students' grades here and submit it to the foundation's head/employee in charge for the educational program. |
| Statement of the Problem: | Foundations offer and give things their beneficiaries needs; educational, health and livelihood. Because of their eagerness to help, some foundations tend to become their beneficiaries school. But because they have other things they want to give, they, sometimes, cannot give the education millennial’s need. |
| Proposed Solution: | To help those who help, we will make an app, a learning site, for the students and for the hired teachers. |
| Target Users: | This app is only for those foundations which serve as school for some students. |
| Benefits | The foundation doesn't have to worry about how they will monitor their student beneficiaries' performance. It will be easier for the students and teachers to interact. |

|  |  |  |
| --- | --- | --- |
| PLAN of ACTIVITIES | | |
| Activities | No. of Days | Person-in-Charge |
| Brain Storming  andPlanning | 3 days | Joshua Ganila  Jerevon Carreon |
| Back-end Planning | 1 week | **ALL** |
| Middle-wares Planning | 3 days | Inocencio, Jillmarie G.  Ganila, Joshua J. |
| Front-end Planning | 2 days | Carreon, Jerevon C.  Ebrada, Jonalyn Fe D. |
| Maintenance | 5 days | **ALL** |
| App Testing | 1 day | **ALL** |
| Debugging | 3 days | **ALL** |

|  |  |  |  |
| --- | --- | --- | --- |
| APPROVAL | | | |
| Signature: |  |  |  |
| Name of Faculty: | **Bule, Micah Andrew** | **Ablir, Andrew Joseph** | **Libunao, Alexis** |
| Course: | Advanced Programming | Database Management System 2 | Database Administration |
| Date: |  |  |  |
| *Note: This part shall only be signed by the Faculty-in-Charge if there are no further revisions needed to be done for the proposal. Until such, the students should be advised on what to enhance/revised on their proposals and it should be logged on the revision sheet attached.* | | | |

Republic of the Philippines

**POLYTECHNIC UNIVERSITY OF THE PHILIPPINES**

**Office of the Vice President for Academic Affairs**

**College of Computer and Information Sciences**



**PROJECT PROPOSAL REVISION SHEET**

|  |  |  |  |
| --- | --- | --- | --- |
| REVISIONS | | | |
| Date | **Proposal Part**  **(Title/SOP/Proposed Solution/etc.)** | **Revision/Remarks/Comments/Suggestions** | **Faculty-in-Charge** |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |

***Note:***

1. ***This part shall be filled out by the Faculty-in-Charge. This will be used to further refine the scope and context of the project proposal.***
2. ***This shall be printed blank. You may use another sheet for further revisions.***